# License to Live: MIAS Project

Status Report & Implementation Roadmap

Week 1 Progress - Database Architecture Complete

# ✅ Phase 1: Database Architecture (COMPLETE)

## What We've Built

- AWS Infrastructure: RDS MySQL 8.0.43 instance configured and accessible

- VS Code Integration: Database connection established with full team access

- Security Configuration: Network access rules configured for development

- Complete ERD Design: 10 entity relational model documented

## Database Components Created

10 Core Tables:

- Patients - Central entity with driver's license data

- Medical_Conditions - Chronic condition tracking

- Allergies - Critical allergy information

- Medications - Current and historical prescriptions

- Vaccinations - Immunization records

- Insurance - Healthcare coverage details

- Emergency_Contacts - Emergency notification contacts

- Healthcare_Providers - Authorized medical professionals

- Provider_Access - Many-to-many authorization junction table

- Access_Log - HIPAA-compliant audit trail

4 Database Views:

- Active_Medications_View - Current medications by patient

- Patient_Summary_View - Comprehensive patient overview

- Provider_Access_Summary - Authorization statistics

- Vaccination_Coverage_View - Analytics for project requirement

4 Stored Procedures:

- Log_Patient_Access() - Audit logging helper

- Grant_Provider_Access() - Authorize providers

- Revoke_Provider_Access() - Remove authorization

- Get_Emergency_Info() - Fast emergency lookup by license number

# 🚀 Phase 2: Data Entry & Barcode Integration (NEXT)

Timeline: Days 2-3

## Step 1: Barcode Scanner Setup

- Configure 2D barcode scanner to read driver's license data

- Parse AAMVA standard format (license_number, name, DOB, address)

- Test data capture and automatic patient record creation

## Step 2: Create Data Entry Interface

Build manual data entry forms for:

- Medical conditions

- Allergies (with severity warnings)

- Current medications

- Vaccination history

- Insurance information

- Emergency contacts

## Step 3: Populate Test Data

- Create 10-15 realistic patient records

- Add diverse medical histories for testing

- Include vaccination records for analytics visualization

# 🔐 Phase 3: Provider Access & Security (Days 4-5)

## Step 1: Provider Authentication

- Create provider login interface

- Implement license number verification

- Set up session management

## Step 2: Access Control Implementation

- Build authorization interface (grant/revoke access)

- Implement access level enforcement (Full, ReadOnly, Emergency)

- Test Provider_Access junction table functionality

## Step 3: Audit Logging

- Log all patient record access using Access_Log table

- Capture IP address, timestamp, and action details

- Create audit report for compliance demonstration

# 📊 Phase 4: Analytics & Visualization (Days 6-7)

Required Analytics Component (per project requirements)

## Option 1: Vaccination Coverage Dashboard (Recommended)

- Use Vaccination_Coverage_View as data source

- Create ggplot2 bar chart: vaccination rates by vaccine type

- Add trend line showing immunization completion over time

- Display statistics: total patients, coverage percentage, due for boosters

## Option 2: Patient Demographics Analysis

- Age distribution histogram

- Geographic distribution map (by state/city)

- Blood type distribution pie chart

## Option 3: Chronic Condition Clustering

- Identify common condition combinations

- Run cluster analysis on Medical_Conditions data

- Visualize comorbidity patterns

# 🛠️ Technical Implementation Details

## Technology Stack

- Database: AWS RDS MySQL 8.0.43

- Development: Visual Studio Code with database extensions

- Application Interface: Shiny (R) for interactive web application

- Data Input: 2D barcode scanner for driver's license

- Analytics: ggplot2 for visualizations, R for statistical analysis

- Version Control: GitHub for team collaboration

## GitHub Repository Structure (Recommended)

Project folder organization:

- /database - SQL scripts and ERD documentation

- /app - Shiny application code

- /analytics - R scripts for data analysis and visualization

- /docs - Project documentation and presentation materials

- /test-data - Sample data for testing

# 👥 Team Collaboration Setup

## Current Access Status

- ✅ Database Access: All team members can connect via VS Code

- Connection Details: Host: mias-db.chwakwqqclzv.us-east-2.rds.amazonaws.com

- Database: mias_db

- Security: Network access configured for development

## Recommended Next Action

Create GitHub Repository:

- Initialize repository with project name: License-to-Live-MIAS

- Upload database schema files (ERD + SQL script)

- Add team members: Ryan King, Raphe Burstein, Bryan Barber

- Create README.md with connection instructions

- Set up project board for task tracking

# 📋 Summary & Next Session

Completed Today:

- ✅ AWS RDS MySQL database configured and accessible

- ✅ VS Code database connection established

- ✅ Complete ERD design documented

- ✅ 10 database tables created with relationships

- ✅ 4 views and 4 stored procedures implemented

- ✅ Team access configured

Ready for Next Session:

- Priority 1: Set up 2D barcode scanner and test driver's license data capture

- Priority 2: Begin Shiny interface development for data entry

- Priority 3: Create GitHub repository and upload project files

— Project Status: On Track for 1-Week Completion —